Project Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| Project: AHI App Development  Date: October,20XX | | | |
| Name/Organization: | Cary Manning/AHI | | |
| Overall Project Status of Your Deliverables | | | |
| Deliverable Status:  (Red, Yellow, Green)   * Green: On track for completion as planned * Yellow: Some risks and issues present * Red: Will not achieve desired results | Objectives | Current Health | Forecast/Trending |
| Scope | Green | Yellow |
| Schedule | Yellow | Green |
| Budget | Green | Yellow |
| Help Needed (Requirement and  Sources): Describe as “MUST  HAVE”, “SHOULD HAVE”, and  “LIKE TO HAVE” | MUST HAVE: Need all updated App requirements  SHOULD HAVE: Needs approval to implement Sprint 3  LIKE TO HAVE: Additional backup resources (human/materials) | | |
| Risk: New risks and changes since last report (Add, Change, Delete) | * May not be able to complete 100% functionality in App V1. * Potential cost overruns as more equipment purchased * Flu season could impact team availability | | |
| Issues:Risks that occurred or  questions you need responses  for | * IT purchased more equipment than required. * Priya identified $2000 new equipment needs * Leadership reporting requirements increased | | |
| Recent/Pending Decisions Impacting Project: | * Need additional App development time exceeding two sprints * Need update in the AHI App requirements | | |
| Comments: | Thanks to Jose Garcia—Identified and eliminated potential problem | | |